Software Life-Cycles and Processes

---
Software Development in Theory
Requirements → Analysis → Design → Implementation

---
Software Development in Practice
- Is considerably different
  - Software professionals are human and make mistakes
  - Client's requirements can change while the software is being developed

---
Evolution-Tree Life-Cycle Model
Requirements1
Requirements2
Requirements3
Requirements4
Analysis1
Analysis2
Analysis3
Analysis4
Design1
Design2
Design3
Design4
Implementation1
Implementation2
Implementation3
Implementation4
Episode 1
Episode 2
Episode 3
Episode 4

---
Waterfall Life-Cycle Model
Requirements1
When faults are discovered in any step, activities halt in that step. Developers backtrack until they discover the source of the fault, then resume activities in the halted step.
Analysis1
Design1
Implementation1

---
Iterative and Incremental life cycle model
- Approximately seven requirements / chunks of the project are done at a time – makes up an increment
- Waterfall life-cycle is used on each increment
- Results in iterative incremental workflow done on the project

---
Code and fix
- Works like it sounds – make version 1.0.0 and fix it until the client is satisfied
- Works with very small projects (e.g. homework) but the costs (time, money, etc.) grow unacceptably large as the project grows larger

---
Waterfall
- Documentation necessary for each and every phase
- No phase is complete until documentation for it has been completed
- Necessary for backtracking

---
Rapid-Prototyping Life-Cycle Model
- Builds working subsets of the full project until the client is reasonably satisfied, then goes into full implementation phase
- Because there's already a working model, implementation is made easier, large bugs are already mostly fixed, and results in the implementation phase looking more like a polishing phase.

---
Extreme Programming
- From the sound of it, 2n programmers are put in a room with n computers and a client representative and build the product.
- No individual can work overtime for two successive weeks.
- There is no specialization.

---
Software Processes
- Each phase of each process is important
- Each phase affects all the other phases
- Life-cycles are broken up like this to make it more manageable in business contexts.